## Slide 1: Decoupling Shell & MFEs from React Runtime and Router
Enabling Independent React Upgrades Across Micro Frontends
Architecture Strategy | Implementation Plan | POC Design

## Slide 2: Problem Statement
- Shell and MFEs tightly coupled to shared React runtime
- Router shared across boundaries
- Upgrading React requires coordinated releases
- High regression risk and slow modernization

## Slide 3: Target Architecture Goals
- Framework-agnostic integration contract
- Router isolation per MFE
- Independent React versioning
- Clear service injection boundary
- Backward-compatible migration path

## Slide 4: Core Architectural Principle
Define a Stable MFE Contract:
export interface MicroFrontend {
mount(el, { services, navigation }): void
unmount(): void
}
No direct router imports.
No shared React context assumptions.

## Slide 5: Routing Strategy
- Shell owns top-level URL
- Each MFE uses MemoryRouter internally
- Navigation adapter synchronizes state
- Deep links supported via shell mapping
- Back/forward sync via listener bridge

## Slide 6: React Runtime Strategy Options
Option A: Shared React (singleton, strict semver)
Option B: Each MFE bundles its own React
Option C: Hybrid migration model
Recommendation: Bundle per MFE during migration.

## Slide 7: Implementation Steps
1. Define MFE contract
2. Introduce navigation adapter
3. Inject shared services (auth, config, telemetry)
4. Remove router coupling
5. Validate version skew between MFEs

## Slide 8: Proof of Concept Validation
- Shell on React 18
- MFE A on React 17
- MFE B on React 18
- MFE C on React 19 (experimental)
- Validate isolation & navigation sync

## Slide 9: Upgrade Independence Test
- Upgrade one MFE React version only
- No changes required in shell
- No changes required in other MFEs
- Contract tests validate compatibility

## Slide 10: Risks & Mitigations
- Duplicate React bundle size → mitigate via caching
- Navigation edge cases → contract tests
- Shared dependency drift → version policy
- Dev complexity → documentation & templates

## Slide 11: Migration Strategy
Phase 1: Introduce adapter layer
Phase 2: Convert one pilot MFE
Phase 3: Validate version skew
Phase 4: Roll out to remaining MFEs
Phase 5: Deprecate shared runtime

## Slide 12: Conclusion
Decoupling enables:
- Faster React upgrades
- Reduced cross-team coordination
- Lower regression risk
- Long-term framework flexibility